## Slide 1: Stakeholder meeting- AutoRef
23/02/2024
Quinten Swaan, Project Manager
Department of Mathematics and Computer Science, EngD. Mechatronic Systems Design

## Slide 2: Goal of meeting
To update on progress and discuss how to best proceed with technical requirements

## Slide 3: Agenda
  Work previous week
  Project scope
  Challenges and edge cases
  Requirements
  Summary
  14:00 – 14:10
  14:10 – 14:15
  14:15 – 14:35
  14:35 – 14:55
  14:55 – 15:00

## Slide 4: Previous week
  Choose an interesting technical challenging scope and understand the problem.
  Talked with RoboCup referee
  Limited project scope further based on interest and challenges
  Challenges
  Edge cases
  Translation into technical requirements

## Slide 5: Further limited project scope
  RC-12.3.4 & RC-12.3.5. Illegal Defense & Attack. Max 1 player in penalty area for 10s.
    Not yet implemented  Progress
    Hard for human referees  Objectivity
    Easy to implement
  Who touched the ball last time for the award of FL-15, FL-16, FL-17.
    Not yet implemented  Progress
    Very common rule
  Send decisions to RefBox  Communication
    Not yet implemented  Progress
Notes: Deniz?

## Slide 6: Further limited project scope
  RC-12.3.4 & RC-12.3.5. Illegal Defense & Attack. Max 1 player in penalty area for 10s.
    Not yet implemented  Progress
    Hard for human referees  Objectivity
    Easy to implement
  Who touched the ball last time for the award of FL-15, FL-16, FL-17.
    Not yet implemented  Progress
    Very common rule
  Send decisions to RefBox  Communication
    Not yet implemented  Progress
Notes: Deniz?

## Slide 7: Project scope
  Who touched the ball the last time?
Notes: Deniz?

## Slide 8: Challenges
  What is a touch?
  When a significant force is applied to the ball from a player and vice versa.
  Challenges
  How to measure this force?
  How to differentiate this force from other forces; gravity, friction, air resistance, ground touch, goal post touch.
  From whom did the touch come from?

## Slide 9: Cases
  Normal cases
  Dribbling with ball
  Passing
  Receiving
  Shooting
  Blocking
  Edge cases
  Touching both the keeper and goal post
  Touching two players at the same time
  Scraping the ball
  Spinning of the ball
  Touching without moving ball

## Slide 10: Translation into technical requirements
Applied force from players on ball
Indication of force on the ball
Position of ball and players
3D-model position?
Geometrical center?
Orientation?
IMU?
Heat sensor?
External ball position?
Ball force prediction?
Force sensor?

## Slide 11: Summary