## Slide 1: Stakeholder meeting- AutoRef
16/02/2024
Quinten Swaan, Project Manager
Department of Mathematics and Computer Science, EngD. Mechatronic Systems Design

## Slide 2: Goal of meeting
To discuss and agree on the scope of the project

## Slide 3: Agenda
  Work previous 2 weeks
  Project management plan
  Project scope
  Planning meetings
  Summary
  11:00 – 11:05
  11:05 – 11:10
  11:10 – 11:50
  11:50 – 11:55
  11:55 – 12:00

## Slide 4: Previous weeks
  Summarized work previous years
  Literature review
  Project management plan
  Studied MSL rules
  Contacted and interviewed TechUnited
  Decision trade-off matrix and stories
  Most important features
  User needs
  Project scope

## Slide 5: Project management plan

## Slide 6: Project direction
Mission: “To observe the match and make autonomous, unbiased decisions based on the soccer robot rules that can be communicated to teams and viewers. ”
TURTLE data
2 rules
Object detection
1 rule
Fully Autonomous
?
2021
2022
2023
Future

## Slide 7: User needs
Performance
Objectivity
Accurate
Robustness
Real-time
Consistent decisions
Progress
Continuity
Communication
Safety
Follow RoboCup MSL rules
Showing proof
Sending decisions
Adaptability

## Slide 8: New functionality
  RC-12.3.4 & RC-12.3.5. Illegal Defense & Attack. Max 1 player in penalty area for 10s.
    Not yet implemented  Progress
    Hard for human referees  Objectivity
    Easy to implement
  Who touched the ball last time for the award of FL-15, FL-16, FL-17.
    Not yet implemented  Progress
    Very common rule
  Send decisions to RefBox  Communication
    Not yet implemented  Progress
  For a complete system we need tracking, rules and communication
Notes: Deniz?

## Slide 9: Method
  OptiTrack
  Sub mm accuracy w.r.t. field  Performance
  Implemented by TechUnited  Progress
  Quick start at TechUnited  Progress
  Multiple camera’s (12)  Objectivity
  Output is pose of object  Continuity
  Easy integration with MATLAB and ROS
  Drawbacks:
  Expensive
  Difficult to setup somewhere else
  Can not be used outdoors
  Markers on robots and ball

## Slide 10: Project Planning
Project scope:
Enforce rules RC-12.3.4 & RC-12.3.5
Who touched the ball last time for FL-15, FL-16 and FL-17
Using OptiTrack data
Sending decisions to RefBox
Planning for the next sprint:
Get pose data from OptiTrack
Use pose data from OptiTrack to enforce rules RC-12.3.4 & RC-12.3.5
Create product backlog
Assess risks

## Slide 11: Planning meetings
Recurring meetings Friday 14:00 – 15:00
Availability?

## Slide 12: Summary